GeoStrategy Engine

Implementation Checklist

Version 1.0.0  |  Godot 4  |  February 14, 2026

## Summary

| Total Tasks | 158 |
| --- | --- |
| Critical Priority | 44 |
| High Priority | 53 |
| Medium Priority | 43 |
| Low Priority | 18 |
| Sections | 24 |

Priority Legend:  Critical = Must have for v1.0  |  High = Important  |  Medium = Should have  |  Low = Nice to have

# Implementation Checklist

| ☐ | ID | Task | Priority |
| --- | --- | --- | --- |
| 1. Project Setup & Infrastructure |  |  |  |
| ☐ | 1.1 | Initialize Godot 4.3+ project with folder structure per Section 7.1 | Critical |
| ☐ | 1.2 | Create constants.gd with all tunable constants (Section 7.2) | Critical |
| ☐ | 1.3 | Create regions.json config file with Europe bounding box (Section 6.3) | Critical |
| ☐ | 1.4 | Set up .gitignore for chunks, master heightmaps, .import/ (Section 15.2) | Critical |
| ☐ | 1.5 | Set up repository structure with docs/, tools/, res:// directories (Section 15.1) | High |
| ☐ | 1.6 | Configure Godot export templates for Windows/Linux desktop (Section 15.3) | Medium |
| 2. Data Processing Pipeline (Offline Python Tool) |  |  |  |
| ☐ | 2.1 | Create tools/process_terrain.py script skeleton with CLI arguments | Critical |
| ☐ | 2.2 | Implement SRTM3 tile download for a given bounding box (Section 1.1) | Critical |
| ☐ | 2.3 | Implement fallback data source logic: SRTM3 → ASTER → GEBCO (Section 1.1) | Medium |
| ☐ | 2.4 | Implement data void filling (nearest-neighbor + 3×3 Gaussian blur) (Section 1.1) | High |
| ☐ | 2.5 | Implement tile merging with bilinear blending in 10-pixel overlap zones (Section 1.2) | Critical |
| ☐ | 2.6 | Implement min-max normalization to [0, 65535] UInt16 range (Section 1.2) | Critical |
| ☐ | 2.7 | Implement sea level clamping (values below 0m become 0) (Section 1.2) | High |
| ☐ | 2.8 | Generate single 16-bit grayscale PNG master heightmap (Section 1.3) | Critical |
| ☐ | 2.9 | Implement chunking: tile master heightmap into 512×512 px chunks (Section 1.4) | Critical |
| ☐ | 2.10 | Implement 5 LOD levels with box filter downsampling (Section 1.4) | Critical |
| ☐ | 2.11 | Generate terrain_metadata.json with all chunk info (Section 6.2) | Critical |
| ☐ | 2.12 | Verify storage pattern: chunks/lod{level}/chunk_{x}_{y}.png (Section 1.4) | High |
| ☐ | 2.13 | Test pipeline on Europe region — target ~15 min on 8-core CPU (Section 1.5) | High |
| 3. Coordinate System & Transformations |  |  |  |
| ☐ | 3.1 | Implement coordinate_transform.gd module (Section 7.1) | Critical |
| ☐ | 3.2 | Implement Geographic → World conversion (Equirectangular, Appendix A.1) | Critical |
| ☐ | 3.3 | Implement World → Pixel conversion (Appendix A.2) | Critical |
| ☐ | 3.4 | Implement Pixel → Hex (Axial) conversion with cube rounding (Appendix A.3) | Critical |
| ☐ | 3.5 | Implement Hex (Axial) → World conversion (Appendix A.4) | Critical |
| ☐ | 3.6 | Use Float64 for world coordinates, Float32 for rendering (Section 3.4) | High |
| ☐ | 3.7 | Implement cube coordinate distance calculations (Section 3.1) | High |
| ☐ | 3.8 | Validate round-trip: world → pixel → hex → world (±1m tolerance) (Section 14.4) | High |
| 4. Height Sampling |  |  |  |
| ☐ | 4.1 | Implement height_sampler.gd module (Section 7.1) | Critical |
| ☐ | 4.2 | Implement bilinear interpolation (4 nearest pixels) as primary method (Section 6.4) | Critical |
| ☐ | 4.3 | Implement sample_height(world_pos: Vector2) -> float API (Section 6.4) | Critical |
| ☐ | 4.4 | Implement out-of-bounds fallback returning 0.0 (Section 6.4) | High |
| ☐ | 4.5 | Implement bicubic interpolation (16 pixels) as advanced option (Section 6.4) | Low |
| ☐ | 4.6 | Implement height encoding: real_height_m = pixel_value * (max_elevation / 65535) (Section 1.3) | Critical |
| 5. Chunk Streaming System |  |  |  |
| ☐ | 5.1 | Implement chunk_streamer.gd module (Section 7.1) | Critical |
| ☐ | 5.2 | Implement async chunk loading with Godot Thread system (Section 2.1) | Critical |
| ☐ | 5.3 | Implement distance-sorted priority queue for loading (Section 2.1) | High |
| ☐ | 5.4 | Set max concurrent loads to 4 threads (Section 2.1) | High |
| ☐ | 5.5 | Implement load radius: 3 chunks from camera center (Section 2.1) | Critical |
| ☐ | 5.6 | Implement unload distance: 5 chunks from camera center (Section 2.2) | Critical |
| ☐ | 5.7 | Implement 2GB memory budget with FIFO unloading (Section 2.2) | High |
| ☐ | 5.8 | Check unloading every 0.5 seconds (Section 2.2) | Medium |
| ☐ | 5.9 | Implement chunk pool of 100 pre-allocated mesh instances (Section 2.4) | High |
| ☐ | 5.10 | Implement mesh reuse — recycle meshes, reload only height data (Section 2.4) | High |
| ☐ | 5.11 | Target 49 loaded chunks (7×7 grid around camera) (Section 2.4) | Medium |
| 6. LOD System |  |  |  |
| ☐ | 6.1 | Implement distance-based hard LOD switching (Section 2.3) | Critical |
| ☐ | 6.2 | Configure LOD distances: 0–10km, 10–25km, 25–50km, 50–100km, 100+ km (Section 2.3) | Critical |
| ☐ | 6.3 | Implement 10% hysteresis to prevent LOD flickering (Section 2.3) | High |
| ☐ | 6.4 | Implement missing chunk fallback: load lower LOD + log warning (Section 7.3) | High |
| ☐ | 6.5 | Implement corrupted data handling: skip chunk, show magenta debug tile (Section 7.3) | Medium |
| 7. Terrain Manager (Singleton) |  |  |  |
| ☐ | 7.1 | Implement terrain_manager.gd as singleton orchestrator (Section 7.1) | Critical |
| ☐ | 7.2 | Load terrain_metadata.json at startup (Section 6.2) | Critical |
| ☐ | 7.3 | Load active region from project settings / regions.json (Section 6.3) | High |
| ☐ | 7.4 | Coordinate chunk_streamer, height_sampler, and rendering modules | Critical |
| ☐ | 7.5 | Implement invalid coordinates: clamp to valid range (Section 7.3) | Medium |
| ☐ | 7.6 | Implement OOM handler: emergency unload LOD 2+ chunks (Section 7.3) | Medium |
| 8. Macro View Rendering |  |  |  |
| ☐ | 8.1 | Implement macro_terrain_view.gd module (Section 7.1) | Critical |
| ☐ | 8.2 | Generate ArrayMesh with indexed triangles (1 vertex per pixel) (Section 4.1) | Critical |
| ☐ | 8.3 | Compute normals from neighboring heights using cross product (Section 4.1) | High |
| ☐ | 8.4 | Implement hex selection via raycast (camera → mouse position) (Section 4.2) | Critical |
| ☐ | 8.5 | Create StaticBody3D per chunk with HeightMapShape3D on physics layer 10 (Section 4.2) | Critical |
| ☐ | 8.6 | Implement hit point → world coords → pixel coords → hex coords conversion (Section 4.2) | Critical |
| ☐ | 8.7 | Implement selected hex overlay: yellow tint #FFFF00AA (Section 4.3) | High |
| ☐ | 8.8 | Implement hovered hex outline: white 3px #FFFFFFFF (Section 4.3) | High |
| ☐ | 8.9 | Implement hover updates every frame; selection persists until changed (Section 4.3) | Medium |
| 9. Hex Grid Overlay |  |  |  |
| ☐ | 9.1 | Implement hex_grid_overlay.gd module (Section 7.1) | Critical |
| ☐ | 9.2 | Write custom fragment shader projecting hex grid from world position (Section 3.3) | Critical |
| ☐ | 9.3 | Grid follows terrain elevation (not flat overlay) (Section 3.3) | High |
| ☐ | 9.4 | Line width: 2px at all zoom levels; color: #FFFFFF80 (Section 3.3) | Medium |
| ☐ | 9.5 | Default: visible in macro, hidden in micro (Section 9.3) | Medium |
| ☐ | 9.6 | Implement shader uniform for 0–100% transparency control (Section 9.3) | Medium |
| ☐ | 9.7 | Grid opacity fades at max zoom (>300 km altitude) (Section 9.3) | Low |
| 10. Micro View Rendering |  |  |  |
| ☐ | 10.1 | Implement micro_terrain_view.gd module (Section 7.1) | Critical |
| ☐ | 10.2 | Generate mesh at 10m/vertex resolution (~866k triangles per hex) (Section 5.2) | Critical |
| ☐ | 10.3 | Implement FastNoiseLite procedural noise: Simplex, ±5m, freq 0.01, 3 octaves (Section 5.1) | High |
| ☐ | 10.4 | Noise seeded by hex coordinates (q, r) for determinism (Section 7.5) | High |
| ☐ | 10.5 | Noise additive only — never subtracts below base elevation (Section 5.1) | Medium |
| ☐ | 10.6 | Mesh generation target: <200ms per hex (Section 5.2) | High |
| ☐ | 10.7 | Coverage: selected hex + 1-ring neighbors (7 hexes total) (Section 5.4) | High |
| ☐ | 10.8 | Implement 50m edge blending via alpha transparency (Section 5.4) | Medium |
| ☐ | 10.9 | Background: skybox with distant terrain LOD 4 (Section 5.4) | Medium |
| 11. Macro ↔ Micro View Transition |  |  |  |
| ☐ | 11.1 | Trigger: double-click on hex in macro view (Section 5.3) | Critical |
| ☐ | 11.2 | Implement Bézier curve camera fly-over animation, 1.5s duration (Section 5.3) | High |
| ☐ | 11.3 | Target position: 500m above hex center, 45° pitch (Section 5.3) | High |
| ☐ | 11.4 | Lock input during transition; macro fades out, micro fades in (Section 5.3) | High |
| ☐ | 11.5 | Screen fade: 0.3s to black + 1.5s camera + 0.3s fade in (Section 9.5) | Medium |
| ☐ | 11.6 | Micro → Macro: ESC key or “Back to Macro” button (Section 8.4) | High |
| ☐ | 11.7 | Save/restore macro camera position on view switch (Section 8.4) | High |
| ☐ | 11.8 | Skip animation with Space key (Section 8.4) | Low |
| 12. Camera System |  |  |  |
| ☐ | 12.1 | Implement WASD pan, middle-mouse drag, edge scrolling (10px margin) (Section 8.1) | Critical |
| ☐ | 12.2 | Implement mouse scroll zoom: 10 discrete levels, 5km–500km altitude (Section 4.4) | Critical |
| ☐ | 12.3 | Implement rotation: Q/E 15° increments + right-click drag free rotation (Section 8.1) | High |
| ☐ | 12.4 | Pitch locked 30°–80° from horizon; free yaw 360° (Section 4.4) | High |
| ☐ | 12.5 | Movement speed: 100 m/s * (altitude / 1000) (Section 4.4) | High |
| ☐ | 12.6 | Hard-clamp to region bounding box + 50km margin (Section 4.4) | High |
| ☐ | 12.7 | Implement Home key: reset to region center (Section 8.1) | Medium |
| ☐ | 12.8 | Implement Space key: focus on selected hex (Section 8.1) | Medium |
| ☐ | 12.9 | Implement PageUp/Down altitude adjustment (Section 8.1) | Low |
| ☐ | 12.10 | Micro view camera bounds: cannot move outside 3-hex radius (Section 5.4) | Medium |
| 13. Hex Selection & Interaction |  |  |  |
| ☐ | 13.1 | Left-click to select hex (Section 8.2) | Critical |
| ☐ | 13.2 | Left-click empty terrain or ESC to deselect (Section 8.2) | High |
| ☐ | 13.3 | Real-time hover highlight on mouse-over (Section 8.2) | High |
| ☐ | 13.4 | Selection visual: instant yellow tint + 0.5s pulse animation (Section 9.5) | Medium |
| ☐ | 13.5 | Right-click context menu: View Details, Zoom to Micro, Set Waypoint (Section 8.7) | Medium |
| ☐ | 13.6 | Context menu: flat list style (Section 8.7) | Low |
| 14. UI — HUD & Panels |  |  |  |
| ☐ | 14.1 | Implement hud.gd main controller (Section 7.1) | Critical |
| ☐ | 14.2 | Minimap: top-right, 200×200px (Section 9.1) | High |
| ☐ | 14.3 | View indicator: top-left, “Macro View” / “Micro View: Hex (q, r)” (Section 9.1) | High |
| ☐ | 14.4 | Notification area: top-center, transient 3s fade (Section 9.1) | Medium |
| ☐ | 14.5 | Hex info panel: bottom-right, shows coords, elevation, slope, terrain type (Section 8.3) | High |
| ☐ | 14.6 | Hover tooltip: floating near cursor with hex coords and elevation (Section 8.3) | Medium |
| ☐ | 14.7 | Error notification banner: Info (blue), Warning (yellow), Error (red), 5s auto-dismiss (Section 9.6) | Medium |
| ☐ | 14.8 | Log all messages to user://logs/engine.log (Section 9.6) | Medium |
| 15. Terrain Overlays |  |  |  |
| ☐ | 15.1 | G key: toggle hex grid overlay (Section 9.2) | High |
| ☐ | 15.2 | H key: toggle elevation heatmap (color-coded) (Section 9.2) | High |
| ☐ | 15.3 | S key: toggle slope overlay (red=steep, green=flat) (Section 9.2) | Medium |
| ☐ | 15.4 | [ and ] keys: adjust overlay opacity 0–100% (Section 9.2) | Medium |
| 16. Cursor States |  |  |  |
| ☐ | 16.1 | Default: standard arrow (Section 9.4) | Medium |
| ☐ | 16.2 | Hex hover: pointer hand (Section 9.4) | Medium |
| ☐ | 16.3 | Middle-mouse pan: grabbing hand (Section 9.4) | Low |
| ☐ | 16.4 | Right-mouse rotate: rotate icon (Section 9.4) | Low |
| ☐ | 16.5 | Chunk streaming: hourglass cursor (Section 9.4) | Low |
| 17. Input System & Keybinds |  |  |  |
| ☐ | 17.1 | Implement all keyboard shortcuts per Section 10.1 | High |
| ☐ | 17.2 | Implement mouse button mapping per Section 10.2 | High |
| ☐ | 17.3 | F11: toggle fullscreen (Section 10.1) | Medium |
| ☐ | 17.4 | F3: toggle debug overlay; F4: toggle chunk visualizer (Section 10.1) | Medium |
| ☐ | 17.5 | All shortcuts rebindable via Settings → Controls, stored in user://settings.cfg (Section 10.1) | Low |
| 18. Debug Tools |  |  |  |
| ☐ | 18.1 | F3 debug overlay: active chunks, memory, FPS, camera pos, hovered hex (Section 7.4) | High |
| ☐ | 18.2 | F4 chunk visualizer: wireframe outlines of loaded chunks (Section 7.4) | Medium |
| ☐ | 18.3 | FPS counter in debug mode (top-left) (Section 9.1) | Medium |
| ☐ | 18.4 | Custom frame time graph in debug overlay (Section 14.3) | Low |
| 19. Performance Degradation System |  |  |  |
| ☐ | 19.1 | Monitor FPS — target 30 FPS minimum (Section 2.5) | High |
| ☐ | 19.2 | If FPS < 30 for 3+ sec: reduce load radius, increase LOD distances, disable micro detail (Section 2.5) | High |
| ☐ | 19.3 | Recovery: restore settings when FPS > 40 for 10+ seconds (Section 2.5) | Medium |
| 20. Accessibility |  |  |  |
| ☐ | 20.1 | Implement 3 colorblind modes: Deuteranopia, Protanopia, Tritanopia (shader) (Section 10.4) | Medium |
| ☐ | 20.2 | UI scaling: 75% / 100% / 125% / 150% (Section 10.4) | Medium |
| ☐ | 20.3 | High contrast mode: increase grid/outline thickness (Section 10.4) | Low |
| ☐ | 20.4 | Alt key overlay showing all active shortcuts (Section 10.4) | Low |
| 21. Tutorial / Onboarding |  |  |  |
| ☐ | 21.1 | First-launch interactive tutorial overlay (5 steps) (Section 10.5) | Medium |
| ☐ | 21.2 | Skippable with ESC + “Don’t show again” checkbox (Section 10.5) | Low |
| ☐ | 21.3 | Replayable from Help → Tutorial menu (Section 10.5) | Low |
| 22. Future Gameplay Hooks (API Stubs) |  |  |  |
| ☐ | 22.1 | Implement get_hex_elevation(hex_coords) -> float (Section 7.6) | High |
| ☐ | 22.2 | Implement get_hex_slope(hex_coords) -> float (Section 7.6) | High |
| ☐ | 22.3 | Implement get_hex_terrain_type(hex_coords) -> TerrainType (elevation-based) (Section 7.6) | Medium |
| ☐ | 22.4 | Stub movement cost API (slope + terrain type) (Section 7.6) | Low |
| ☐ | 22.5 | Stub resource placement API (seeded per hex) (Section 7.6) | Low |
| ☐ | 22.6 | Stub line-of-sight raycast using heightmap (Section 7.6) | Low |
| 23. Validation & Testing |  |  |  |
| ☐ | 23.1 | Spot-check 100 random elevation points vs source SRTM (±10m) (Section 14.4) | High |
| ☐ | 23.2 | Round-trip coordinate test: world → pixel → hex → world (±1m) (Section 14.4) | High |
| ☐ | 23.3 | Determinism: identical scenario 10× across 3 machines (Section 14.4) | Medium |
| ☐ | 23.4 | Visual inspection: 50 known landmarks (Mt. Blanc, Alps, Danube, etc.) (Section 14.4) | Medium |
| ☐ | 23.5 | Profile on target hardware (GTX 1660 / Ryzen 5 3600) (Section 14.1) | High |
| ☐ | 23.6 | Benchmark: Europe load <5s, >10 chunks/s, macro 60 FPS, micro 45 FPS (Appendix C) | High |
| ☐ | 23.7 | Test on all 3 regions: Europe, East Asia, South America (Section 14.2) | Medium |
| 24. Build & Distribution |  |  |  |
| ☐ | 24.1 | Document pre-build step: run process_terrain.py for target region (Section 15.3) | High |
| ☐ | 24.2 | Configure PCK export (metadata included, chunks excluded) (Section 15.3) | Medium |
| ☐ | 24.3 | Package chunks as separate region data packs (Section 15.3) | Medium |
| ☐ | 24.4 | Write README.md and ARCHITECTURE.md documentation (Section 15.1) | Medium |
| ☐ | 24.5 | Write api_reference.md for public APIs (Section 15.1) | Low |